Progress Report Journal

1. **September 12**: Ahmed and I met to brainstorm ideas for the project. We don’t have a client yet but are looking for one, and I know a few people who might have something for us. We exchanged contact information and set up a folder in google drive for the project.
2. **September 26**: The client I had in mind fell through, but Ahmed had the idea of creating a website to help with locker rentals at the TUB. We decided to pursue this idea after clearing it with Dr. Nelson.
3. **October 11**: Ahmed met with Elizabeth Rumball, Assistant Director of Campus Life, to inquire about the locker system. We have a good idea of the requirements for the project now.
4. **October 23**: We prepared slides for the midterm presentation and finished the report. I was unable to access my Github repository so we put everything in Ahmed’s for now.
5. **November 13**: Many of the pages are done but are still very plain. We are unlikely to meet all of our design goals.
6. **November 24**: We met and discussed the work to do over Thanksgiving break. Namely, finishing the dashboards, cleaning up the site, and connecting the database.